## Slide 1: Kanban Boards
Kanban Boards are visual tools for managing work, emphasizing continuous flow and limiting work in progress. Here's an overview:
*What is Kanban?*
Kanban is a Lean framework for process improvement, emphasizing:
1. Visualization
2. Limiting work in progress (WIP)
3. Continuous flow
4. Pull-based workflow
5. Continuous improvement

## Slide 2: A pull-based workflow
A pull-based workflow is a lean manufacturing and agile approach that focuses on producing and delivering products or services only when there is customer demand.
*Key Principles:*
1. Produce only what is needed
2. Produce only when needed
3. Produce in the quantities needed
4. Continuous improvement

## Slide 3: Pull-Based Workflow Steps
1. Customer places an order
2. Order triggers production or delivery
3. Production or delivery process starts
4. Product or service is delivered to customer
5. Feedback loop: customer feedback informs future production

## Slide 4: Benefits
1. Reduced inventory and waste
2. Improved efficiency and productivity
3. Enhanced customer satisfaction
4. Increased flexibility and adaptability
5. Better supply chain management

## Slide 5: Pull-Based Workflow Methods
1. Kanban
2. Just-In-Time (JIT)
3. Lean Manufacturing
4. Agile Development
5. Continuous Delivery

## Slide 6: Implementation Steps
1. Identify customer demand patterns
2. Map value stream and eliminate waste
3. Implement pull-based production triggers
4. Monitor and adjust production levels
5. Continuously improve processes

## Slide 7: Tools and Techniques
1. Kanban boards
2. JIT scheduling
3. Inventory management software
4. Supply chain visualization tools
5. Continuous integration and delivery tools

## Slide 8: Challenges and Limitations
1. Difficulty predicting customer demand
2. Inability to produce in small batches
3. Limited supplier flexibility
4. High production changeover costs
5. Difficulty in scaling

## Slide 9: Case Studies
1. Toyota's Just-In-Time Production
2. Amazon's Pull-Based Inventory Management
3. Dell's Build-To-Order Model
4. McDonald's Just-In-Time Supply Chain
5. 3M's Lean Manufacturing Implementation

## Slide 10: Best Practices
1. Monitor customer demand closely
2. Implement flexible production processes
3. Continuously improve supply chain efficiency
4. Reduce inventory levels
5. Foster collaborative relationships with suppliers

## Slide 11: Simple sketch of a basic Kanban Board
Here's a simple sketch of a basic Kanban Board:
*Backlog* | *Ready* | *In Progress* | *Done*
---------------------|--------------------|--------------------|---------
| | |
[ Idea 1 ] | [Task 1] | [Task 3] | [Task 2]
[ Idea 2 ] | [Task 4] | [Task 5] |
| | |

## Slide 12: Simple sketch of a basic Kanban Board
WIP Limits*
- Backlog: 5
- Ready: 3
- In Progress: 2
- Done:

## Slide 13: Simple sketch of a basic Kanban Board
Swimlanes* (optional)
*Project A*
- Backlog: ...
- Ready: ...
- In Progress: ...
- Done: ...

## Slide 14: Simple sketch of a basic Kanban Board
Project B*
- Backlog: ...
- Ready: ...
- In Progress: ...
- Done: ...

## Slide 15: Simple sketch of a basic Kanban Board
Card/Ticket*
- Task Name
- Description
- Priority
- Assignee
- Due Date

## Slide 16: Simple sketch of a basic Kanban Board
Kanban Board Symbols*
⇧ (move up)
⇩ (move down)
→ (move right)
(archive)
(delete)

## Slide 17: Simple sketch of a basic Kanban Board
This sketch illustrates:
1. Columns (Backlog, Ready, In Progress, Done)
2. Cards/Tickets (representing tasks)
3. WIP Limits (constraints on cards in each column)
4. Swimlanes (optional, for multiple projects)
5. Card/Ticket details (task name, description, etc.)

## Slide 18: Kanban Boards
Kanban Board Components:*
1. *Columns:* Representing stages in the workflow (e.g., To-Do, In Progress, Done)
2. *Cards:* Representing individual tasks or work items
3. *WIP Limits:* Constraints on the number of cards in each column
4. *Swimlanes:* Horizontal rows for categorizing cards (e.g., by project or priority)
5. *Queue:* Buffer column for incoming work

## Slide 19: Types of Kanban Boards
1. *Physical Board:* Whiteboard or sticky notes
2. *Digital Board:* Software tools (e.g., Trello, Asana, Jira)
3. *Hybrid Board:* Combination of physical and digital

## Slide 20: Benefits
1. *Improved Visualization:* Clear workflow understanding
2. *Increased Efficiency:* Reduced waste and bottlenecks
3. *Enhanced Collaboration:* Team alignment and communication
4. *Flexibility:* Adapt to changing priorities
5. *Continuous Improvement:* Regular retrospectives

## Slide 21: Key Metrics
1. *Lead Time:* Time from card creation to completion
2. *Cycle Time:* Time from start to completion of a card
3. *Throughput:* Number of cards completed per unit time
4. *WIP:* Number of cards in progress

## Slide 22: Kanban Board Examples
1. Software Development
2. Marketing Campaigns
3. Operations Management
4. IT Project Management
5. Supply Chain Management

## Slide 23: Software Tools
1. Trello
2. Asana
3. Jira
4. Microsoft Planner
5. Kanbanize
6. LeanKit

## Slide 24: Best Practices
1. Start small and scale
2. Define WIP limits
3. Prioritize continuously
4. Regularly review and adjust
5. Encourage collaboration